General Findings

Functional problems cause by

|  |  |  |  |
| --- | --- | --- | --- |
| Issue | Immediate Steps (completed) | Next steps | Next Step Due Date |
| Signal Interference | Manually changed channels used | Move to 5Ghz spectrum |  |
| Coverage | Completed site survey | Add/re-arrange access points |  |
| Inability of phones to reconnect | Tested new software release for phones on IT phone | Apply upgrade to Portland  Apply upgrade to Kent |  |

Tasks

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Upgrade Portland phones to 5Ghz | |  |  |  | | --- | --- | --- | | Determine antenna costs | James/Steve | 11/30 | | Setup Provisioning Server on PDX PC | Steve | 12/2 | | Change phones to connect to provisioning server | Steve | 12/2 | | Rollout software upgrade to phones | Steve | 12/3 | |  |  |  | |
|  |  |

Provisioning Server Notes

Separate server for PDX and Kent

Determine Global vs MAC settings file

Document details of using the provisioning server in ITCENTER